🐾 Pet ERP Stage 4 — Bug Fixes & Feature Enhancements Requirements & Developer Specification

| Prepared by | Antigravity AI |
| --- | --- |
| Project | Pet ERP — Veterinary Management System |
| Stage | Stage 4 (Post Stage 3 Completion) |
| Version | 1.0 — Initial Issue |
| Date | 27 April 2026 |
| Status | Approved for Development |

# 1. Stage 4 — Scope Overview

This document captures all defects, enhancement requests, and missing-feature requirements identified after the Stage 3 go-live. Each item was reported by the clinic operations team and has been structured into actionable developer tasks organized by module.

| Module | Priority | Type | Summary |
| --- | --- | --- | --- |
| Appointments | 🔴 Critical | Bug + Feature | Arrived status not reversible; reschedule missing |
| Vaccination | 🔴 Critical | Bug + New Module | Page blank; vaccine master & due list missing |
| Procedures Master | 🟡 Medium | Clarification | Purpose to be explained; linked to billing |
| Purchases | 🔴 Critical | Bug | Bill not saving; no auto-code; no CRUD |
| Sales Billing | 🔴 Critical | Bug + Feature | Dropdowns empty; save fails; view/edit/print missing |

📌 Developer Note All bugs in this document were reproduced on the live staging environment. Fix each module completely before moving to the next. Do not mark a module 'done' until all sub-items under it pass QA.

# 2. Module: Appointments

## 2.1  Bug — 'Arrived' Status Cannot Be Reversed

🐛 Bug Report Once a receptionist marks an appointment as 'Arrived', there is no way to undo it if the status was set by mistake. The UI provides no toggle or undo control.

### 2.1.1  Expected Behaviour

Any appointment status should be changeable as long as the appointment has not been marked as 'Completed' or 'Billed'. The allowed status transitions are:

| From Status | → | To Status | Allowed? |
| --- | --- | --- | --- |
| Scheduled | → | Arrived | ✅ Yes |
| Arrived | → | Scheduled | ✅ Yes (Undo if mistake) |
| Arrived | → | Cancelled | ✅ Yes |
| Completed | → | Any | ❌ No (locked after completion) |

### 2.1.2  Implementation Requirements

- Add a status dropdown or segmented button on the Appointment detail / action panel.

- Current status must be pre-selected when the panel opens.

- When 'Completed' or 'Billed' status is active, disable the status control and show a tooltip: "Status locked after completion."

- On status change, call PATCH /appointments/{id}/status and refresh the appointment row in the list.

- Show a success toast: "Appointment status updated to [new status]."

## 2.2  Feature — Reschedule Appointment

### 2.2.1  UI Requirements

- Add a 'Reschedule' button in the appointment action row (next to 'Mark Arrived', 'Cancel').

- Clicking Reschedule opens a modal/drawer with:

  - Date picker (defaults to current appointment date)

  - Time picker (defaults to current appointment time)

  - Optional reason text field: 'Reason for Reschedule'

  - Confirm Reschedule button and a Cancel button.

- On confirmation: update appointment datetime, append a history log entry, and send a notification (if WhatsApp/SMS is integrated).

### 2.2.2  Backend Requirements

- PATCH /appointments/{id}/reschedule — payload: { new_date, new_time, reason }

- Save an audit entry in appointment_history: old datetime, new datetime, changed_by, reason.

- Validate the new slot does not conflict with another confirmed appointment for the same doctor.

# 3. Module: Vaccination

🐛 Critical Bug The 'Record Vaccination' page is completely blank. No form fields render. This is likely a missing API call, null data binding, or an unmapped route. Fix the rendering bug as part of this stage alongside the new requirements below.

## 3.1  Vaccine Master (New Sub-Module)

A Vaccine Master is required so clinic staff can define and manage the catalogue of vaccines administered at the clinic. This is the foundational data that the Record Vaccination form will reference.

### 3.1.1  Vaccine Master — Form Fields

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Vaccine Name | Text | Yes | E.g., Rabies, DHPP, Bordetella |
| Dose / Concentration | Text | Yes | E.g., 1 ml, 2 ml, 0.5 ml |
| Manufacturer / Company | Text | Yes | E.g., Zoetis, Merial, Virbac |
| For Disease | Text | Yes | E.g., Rabies, Distemper, Parvovirus |
| Route of Administration | Dropdown | Yes | SC / IM / ID / Oral / Intranasal |
| Applicable Species | Multi-select | Yes | Dog, Cat, Rabbit, Bird, Other |
| Next Dose Interval (Days) | Number | Yes | E.g., 365 for annual; 21 for booster |
| Linked Medicine (Optional) | Searchable Dropdown | No | Links to Medicine Master for stock deduction |
| Active Status | Toggle | Yes | Inactive vaccines hidden from record form |

### 3.1.2  Vaccine Master — CRUD Operations

- List view: searchable table with columns Vaccine Name, Species, Route, Interval, Company, Status.

- Create: form modal/drawer, save via POST /vaccines.

- Edit: pre-filled modal, save via PUT /vaccines/{id}.

- Deactivate: soft-delete toggle. Do not hard-delete; historical records must remain intact.

## 3.2  Record Vaccination — Form Requirements

### 3.2.1  Fields

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Select Pet | Searchable Dropdown | Yes | Search by pet name or owner name |
| Owner (auto-filled) | Read-only | — | Auto-populated from pet selection |
| Vaccine Name | Searchable Dropdown | Yes | Filtered by pet's species from Vaccine Master |
| Dose Given | Text | Yes | Pre-filled from Vaccine Master, editable |
| Batch / Lot Number | Text | No | For traceability |
| Date of Vaccination | Date Picker | Yes | Defaults to today |
| Next Due Date | Date Picker | Yes | Auto-calculated from interval; editable |
| Administered By | Dropdown | Yes | List of doctors/staff |
| Notes / Observations | Textarea | No | Free text for adverse reactions etc. |

### 3.2.2  Behaviour

- When a vaccine is selected, auto-calculate Next Due Date = Date of Vaccination + Interval Days.

- If the vaccine is linked to a medicine, auto-deduct one dose from stock (with confirmation prompt).

- On save: create a vaccination_record entry and update the pet's last_vaccinated_date.

## 3.3  Vaccine Due List

### 3.3.1  Display Requirements

A dedicated 'Vaccine Due' page must list all pets whose next vaccination due date is approaching or overdue.

| Pet Name | Owner Name | Phone No. | Email | Vaccine | Due Date |
| --- | --- | --- | --- | --- | --- |
| Bruno | Ramesh Kumar | 98765 43210 | ramesh@email.com | Rabies | 28-Apr-2026 |
| Mia | Priya Nair | 91234 56789 | priya@email.com | DHPP | 02-May-2026 |
| Max | Arun Sharma | 90001 23456 | arun@email.com | Bordetella | 15-May-2026 |

### 3.3.2  Functional Requirements

- Default sort: nearest due date first.

- Filter by: Due in next 7 days / 15 days / 30 days / Overdue.

- Row colour coding: Red = Overdue, Orange = Due within 7 days, Normal = Due later.

- Phone number: display with a 📋 copy icon. Clicking copies to clipboard.

- Email address: display as a clickable mailto: link AND a 📋 copy icon.

- WhatsApp Reminder Button: each row has a 'Send WhatsApp' button that opens wa.me/{phone}?text={pre-filled reminder message} in a new tab. Staff can review and hit Send manually in WhatsApp.

- Pre-filled WhatsApp message template: "Dear [Owner Name], this is a reminder that [Pet Name] is due for [Vaccine Name] vaccination on [Due Date]. Please visit [Clinic Name] at your earliest convenience. Thank you."

# 4. Module: Procedures Master — Purpose & Integration

This section addresses the query: "What is the use of Procedures Master?"

## 4.1  Purpose

The Procedures Master is the service catalogue for the clinic. It stores every billable clinical service (that is not a medicine sale) so that it can be added as a line item on a Sales Bill.

| Category | Examples |
| --- | --- |
| Surgical Procedures | Spay, Neuter, Tumour Removal, Wound Suturing |
| Diagnostic Services | Blood Test, X-Ray, Ultrasound, Urinalysis |
| Consultation Fees | General OPD, Specialist Consult, Emergency Consult |
| Grooming | Bath, Haircut, Nail Trim, Ear Cleaning |
| Vaccination Administration | Vaccine Administration Fee (separate from medicine cost) |

## 4.2  How It Feeds Into Billing

- When creating a Sales Bill, the staff selects 'Add Procedure' and picks from this master list.

- The procedure's fee, HSN code, and GST rate are pre-filled into the bill line item.

- Procedures do not reduce stock — they are service fees only.

- This enables a single bill to contain both medicine sales (stock-deducting) and service charges.

💡 Recommendation Ensure the Sales Billing module 'Add Procedure' dropdown correctly fetches from GET /procedures. If this dropdown is empty, that is likely why procedure billing appears broken.

# 5. Module: Purchase Entry

🐛 Bug Report Purchase bills are not saving. No auto-generated purchase code is assigned. No CRUD interface exists beyond the entry form.

## 5.1  Auto-Generated Purchase Code

### 5.1.1  Format

Purchase bills must be assigned a sequential, auto-generated purchase code on creation:

| Property | Specification |
| --- | --- |
| Format | PUR-YYYY-NNNNNN (e.g., PUR-2026-000001) |
| Year | Financial year start year (April–March cycle) |
| Sequence | 6-digit zero-padded, resets to 000001 each financial year |
| Display | Shown read-only at top of the purchase entry form |
| Generation | Server-side on POST /purchases; never client-generated |

## 5.2  Save Bug — Root Cause Investigation

The developer must identify why purchase bills fail to save. Common causes to check:

- Pydantic schema validation failure — check if all required fields (supplier_id, items array, etc.) are being sent.

- Decimal serialization mismatch between frontend Axios interceptor and backend schema.

- Missing foreign key (e.g., supplier not selected, or medicine_id null).

- CORS or 422 Unprocessable Entity error — inspect browser Network tab response body.

- Stock ledger trigger failing — if the purchase save atomically inserts into stock_ledger and that fails, the whole transaction rolls back.

## 5.3  Purchase Module — Full CRUD Requirements

| Operation | UI Control | Behaviour |
| --- | --- | --- |
| Create | New Purchase button | Opens blank purchase entry form; auto-generates purchase code on save |
| Read / List | Purchase List page | Paginated table: Code, Supplier, Date, Total, Status. Searchable by date range & supplier. |
| Read / View | Click row or view icon | Opens read-only purchase detail with all line items |
| Update | Edit button | Allowed only if status = 'Draft'. Confirmed bills are locked. |
| Delete | Delete button | Allowed only for Draft bills. Show confirmation dialog. Hard-delete Draft; soft-delete Confirmed (status = 'Cancelled'). |
| Confirm | Confirm & Post button | Changes status to Confirmed; triggers stock ledger qty_in entries; locks the bill from editing. |
| Print | Print / PDF button | Generates a printable purchase order / GRN format. |

## 5.4  Purchase Entry Form — Field Checklist

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Purchase Code | Auto / Read-only | Auto | Generated on save |
| Supplier Name | Searchable Dropdown | Yes | From Supplier Master |
| Purchase Date | Date Picker | Yes | Defaults to today |
| Invoice No. (Supplier) | Text | Yes | Supplier's own bill number |
| Invoice Date (Supplier) | Date Picker | Yes | Date on supplier invoice |
| Medicine (line item) | Searchable Dropdown | Yes | From Medicine Master |
| Batch No. | Text | Yes | Populates medicine_batches |
| Expiry Date | Date Picker | Yes | Stored in medicine_batches |
| Quantity | Number | Yes | Units purchased |
| Purchase Price (per unit) | Decimal | Yes | Stored in medicine_batches |
| MRP (per unit) | Decimal | Yes | Maximum Retail Price |
| GST % | Auto-filled | Auto | From Medicine Master HSN/GST Rate |
| Line Total | Computed | Auto | Qty × Purchase Price (incl. GST) |
| Bill Grand Total | Computed | Auto | Sum of all line totals |

# 6. Module: Sales Billing

🐛 Critical Bug Report Multiple failures: (1) Pet Owner Name, Pet Name, and Doctor Name dropdowns are empty. (2) Confirm & Save Bill throws an error and does not save. (3) No way to view previous bills.

## 6.1  Dropdown Data Bug — Owner / Pet / Doctor

### 6.1.1  Root Cause Checklist

- Verify that GET /owners, GET /pets, and GET /doctors are returning data from the backend.

- Confirm that the React component fetches these lists in useEffect on component mount (not on demand).

- Check Axios interceptors are not stripping authorization headers on these GET calls.

- Ensure dropdown options are mapped to the correct value/label fields (e.g., { value: id, label: name }).

- If Pet is filtered by Owner selection: add an onChange handler on Owner dropdown to trigger GET /pets?owner_id={id}.

## 6.2  Auto-Incrementing Bill Number

| Property | Specification |
| --- | --- |
| Format | INV-YYYY-NNNNNN (e.g., INV-2026-000045) |
| Generation | Server-side on POST /sales-bills |
| Editable on New Bill | No — system assigned |
| Bill Lookup Field | Separate search/input field at top of page — see 6.3 |

## 6.3  Bill Lookup / Quick Search

Add a bill number search bar at the top of the Sales Billing page:

- Input field labelled 'Enter Bill No. and press Enter'.

- On Enter key press or search icon click: call GET /sales-bills?bill_no={input}.

- If found: load the bill in view mode in the same page (replacing the new-bill form).

- If not found: show inline error 'Bill not found.'

- A 'New Bill' button resets the form to blank for a fresh entry.

## 6.4  Save Bug — Root Cause Investigation

- Inspect the exact error response from the server (Network tab → Response body).

- Check if bill_items array is being serialized correctly (medicines vs procedures).

- Verify GST calculation values (cgst_amount, sgst_amount, igst_amount) are included in the payload.

- Confirm that the snapshot fields (hsn_code_snapshot, gst_rate_snapshot, item_name_snapshot) required by sales_bill_items schema are being populated from the frontend.

- Check if the atomic stock depletion sub-transaction is throwing a constraint error (e.g., qty goes negative).

## 6.5  Sales Bill — Full CRUD & Actions

| Action | UI Control | Behaviour |
| --- | --- | --- |
| New | New Bill button | Blank form; auto-generates bill number on confirm |
| Save (Draft) | Save Draft button | Saves bill with status = 'Draft'; does NOT deduct stock; bill number generated |
| Confirm | Confirm & Post button | Changes status to 'Confirmed'; triggers stock deduction; locks items from edit |
| View | Search / Bill List | Loads bill in read-only view; all fields visible but not editable |
| Edit | Edit button | Only on Draft bills. Confirmed bills cannot be edited; show 'Bill is confirmed and locked' message. |
| Delete | Delete button | Only Draft bills. Show confirmation. Soft-delete (status = Cancelled). Cancelled bills restore no stock. |
| Print | Print / PDF button | Generates a formatted A4 invoice with clinic header, GST breakdown, and total. Opens print dialog. |
| Update | Edit then Re-confirm | For Draft only: edit line items, then re-confirm. Re-confirm recalculates all GST and stock. |

## 6.6  Sales Bill List / Previous Bills View

- Add a 'Previous Bills' tab or a dedicated Sales Bill List page accessible from the sidebar.

- Columns: Bill No., Date, Owner Name, Pet Name, Doctor, Total Amount, Status (Draft / Confirmed / Cancelled).

- Searchable by: Bill No., Owner Name, Pet Name, Date Range.

- Sortable by: Date (default newest first), Bill No., Amount.

- Action icons per row: 👁 View | ✏ Edit (Draft only) | 🖨 Print | 🗑 Delete (Draft only).

## 6.7  Sales Bill Form — Complete Field Specification

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Bill Number | Auto / Read-only | Auto | INV-YYYY-NNNNNN |
| Bill Date | Date Picker | Yes | Defaults to today |
| Owner Name | Searchable Dropdown | Yes | From owners table |
| Pet Name | Searchable Dropdown | Yes | Filtered by Owner selection |
| Doctor Name | Searchable Dropdown | Yes | From doctors/users table |
| Party State Code | Auto-filled / Editable | Yes | From owner's address; determines CGST+SGST vs IGST |
| Line Items — Medicine | Add Medicine button | — | Select medicine → batch auto-suggested → qty → rate auto-filled → GST calculated |
| Line Items — Procedure | Add Procedure button | — | Select from Procedures Master → fee and GST auto-filled |
| Discount (per line) | Decimal % | No | Optional percentage discount per line item |
| Sub-total | Computed | Auto | Sum of all line amounts before GST |
| CGST / SGST / IGST | Computed | Auto | Calculated by utils/billing.py logic on backend |
| Rounded Total | Computed | Auto | Nearest ₹1 per existing rounding logic |
| Payment Mode | Dropdown | Yes | Cash / Card / UPI / Credit |
| Notes | Textarea | No | Internal notes; not printed on invoice |

# 7. Acceptance Criteria & QA Checklist

Each module must pass all items in its checklist before being marked done.

## 7.1  Appointments

- ✅  Marking Arrived when status is Scheduled works.

- ✅  Reverting from Arrived to Scheduled works.

- ✅  Status control is disabled for Completed / Billed appointments.

- ✅  Reschedule modal opens, accepts date/time, and updates the appointment.

- ✅  Rescheduled appointment shows new date/time in the list view.

- ✅  Audit log records the old and new datetime with reason.

## 7.2  Vaccination

- ✅  Vaccine Master CRUD — create, read, edit, deactivate all work.

- ✅  Record Vaccination form renders correctly (no blank page).

- ✅  Pet selection filters vaccines by species.

- ✅  Next Due Date is auto-calculated from interval.

- ✅  Vaccination record is saved and linked to the pet.

- ✅  Vaccine Due List shows upcoming and overdue pets correctly.

- ✅  Phone number copy button copies to clipboard.

- ✅  WhatsApp button opens wa.me link with pre-filled message in new tab.

## 7.3  Purchase Entry

- ✅  New purchase bill auto-generates a PUR-YYYY-NNNNNN code on save.

- ✅  Bill saves successfully and appears in the purchase list.

- ✅  Confirming a bill triggers stock ledger qty_in entries.

- ✅  Draft bills can be edited and deleted.

- ✅  Confirmed bills cannot be edited.

- ✅  Print / PDF generates a readable purchase document.

## 7.4  Sales Billing

- ✅  Owner Name, Pet Name, Doctor dropdowns populate on page load.

- ✅  Pet list filters correctly when an Owner is selected.

- ✅  Confirm & Save Bill saves successfully with correct GST values.

- ✅  Stock is deducted correctly on bill confirmation.

- ✅  Auto-incremented bill number is assigned and visible.

- ✅  Bill lookup by number loads the correct bill.

- ✅  Previous Bills list shows all bills with correct search and sort.

- ✅  Print generates an A4 GST invoice.

- ✅  Draft bills can be edited and deleted; Confirmed bills cannot.

# 8. New & Modified API Endpoints — Summary

| Method | Endpoint | Purpose |
| --- | --- | --- |
| PATCH | /appointments/{id}/status | Update appointment status (reversible) |
| PATCH | /appointments/{id}/reschedule | Reschedule appointment with audit log |
| GET | /vaccines | List vaccine master records |
| POST | /vaccines | Create vaccine master entry |
| PUT | /vaccines/{id} | Update vaccine master entry |
| PATCH | /vaccines/{id}/status | Activate / deactivate vaccine |
| GET | /vaccination-records | List all vaccination records |
| POST | /vaccination-records | Record a vaccination for a pet |
| GET | /vaccination-due | List pets with upcoming / overdue vaccines |
| GET | /purchases | List purchase bills (paginated) |
| POST | /purchases | Create purchase bill (auto-code) |
| GET | /purchases/{id} | Get single purchase bill detail |
| PUT | /purchases/{id} | Update draft purchase bill |
| DELETE | /purchases/{id} | Delete draft purchase bill |
| PATCH | /purchases/{id}/confirm | Confirm bill → trigger stock ledger |
| GET | /sales-bills | List sales bills (paginated, filterable) |
| POST | /sales-bills | Create sales bill (auto-code) |
| GET | /sales-bills/{id} | Get single sales bill detail |
| PUT | /sales-bills/{id} | Update draft sales bill |
| DELETE | /sales-bills/{id} | Soft-delete sales bill |
| PATCH | /sales-bills/{id}/confirm | Confirm bill → deduct stock |

# 9. Sign-off

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project Owner |  |  |
| Lead Developer |  |  |
| QA Lead |  |  |
| Authorized By | Antigravity AI | 27/4/2026 |

— End of Document —